⭐ ELIAS – Day 8 (Tuesday) Official Work Plan

(8 PM – 10 PM Work Session)

Theme of the day: Week 2 Kickoff → Start Real Feature Expansion

🧩 Team Roles (Same as Always — Reference Only)

| Member | Role | Responsibility |
| --- | --- | --- |
| M S | Project Lead & Integrator | System integration, code review, architecture |
| S S | NLP Developer | Expand NLP patterns & logic |
| A K | Vision Engineer | Build real face detection module |
| R A | Plugin Developer | Create new action modules |
| M A | Documentation & QA | Testing + documentation updates |

📅 Tuesday Tasks (Day 8 — Final Clean Version)

🟦 1. M S — Project Lead & Integrator

Tasks for Tonight

✔️ Integrate the first new Week-2 plugin placeholders
✔️ Add comments + cleanup to app.py dispatch logic
✔️ Add consistent error messages for unsupported intents
✔️ Prepare the “Architecture Overview – Week 2 Update” document covering:

- new intents

- new plugins

- updated routing

- division of responsibilities

✔️ Verify that Day 7 writing plans from all team members are aligned

Expected Output

- Updated dispatch table in app.py

- Clean, well-commented main flow

- Architecture Overview Document ready

- System ready for new modules on Wednesday

🟩 2. S S — NLP Developer

Tasks for Tonight

✔️ Implement ONE of the new intents fully:
✅ play_music OR
✅ open_app

✔️ Add optimized regex + keyword tags
✔️ Add 2–3 example test inputs
✔️ Update NLP documentation with:

- intent definition

- regex used

- example outputs

- edge case handling

Expected Output

- 1 fully working new intent

- NLP file updated + tested

- Documentation ready

🟪 3. A K — Vision & Authentication Engineer

Tasks for Tonight

✔️ Create actual OpenCV face detection code in vision.py:

- load Haarcascade

- start webcam

- detect face in frame

- return True/False

✔️ Ensure it runs independently
✔️ Prepare vision_test_results.md with screenshots (optional)

Expected Output

- Working face detection function

- Importable and testable module

- Simple documentation

🟧 4. R A — Plugin / Action Developer

Tasks for Tonight

✔️ Build one major plugin from Week 2 plan:

Choose ONE of:
✔️ weather
✔️ calculator
✔️ system_actions (shutdown, restart, etc.)
✔️ play_music (if S S implements intent)

✔️ Write clean, optimized structure:

- minimal imports

- O(1) operations where possible

- safe I/O handling

✔️ Add return dict in standard format:

{"ok": True/False, "message": "..."}

Expected Output

- One new plugin file created

- Tested independently

- Integrated into dispatch plan (M S will finalize)

🟨 5. M A — Documentation & QA

Tasks for Tonight

✔️ Update documentation for Day 8
✔️ Add a Testing Table in /docs/testing/:

| Command | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- |

✔️ Verify new NLP & plugin behaviour
✔️ Create a Bug Report File for Week 2

Expected Output

- Updated docs folder

- Testing table ready

- Bug report system set up

🎯 Day 8 End-of-Day Expected State

By 10 PM, the expected team deliverables:

✔️ “Architecture Overview – Week 2 Update” created (M S)
✔️ 1 new NLP intent working (S S)
✔️ Face detection prototype completed (A K)
✔️ 1 new plugin completed (R A)
✔️ Testing + documentation updated (M A)
✔️ ELIAS officially enters Week 2 development