⭐ ELIAS – Day 10 (Thursday) Official Work Plan

(8 PM – 10 PM Work Session)

Theme: Strengthening NLP + Starting Real Vision Work

🧩 Team Roles for the Day

| Member | Role | Focus Today |
| --- | --- | --- |
| M S | Lead & Integrator | UI preparation + plugin consistency |
| S S | NLP Developer | Extend Intent Categories |
| A K | Vision Engineer | Start real face-detection model |
| R A | Plugin Dev | Add 1–2 real utility plugins |
| M A | Documentation | Update model + plugin docs |

🟦 1. M S — Lead & Integrator

Tasks

✔️ Set up skeleton Streamlit app folder:

/ui/app.py

/ui/components/

✔️ Create minimal UI placeholder (text input + output box)

✔️ Connect Streamlit → backend (local import only, no logic yet)

✔️ Clean project tree and ensure imports work

Expected Output

- Streamlit UI opens with:

  - "Enter command" input box

  - Printed result area

- No full front-end logic yet — just skeleton.

🟩 2. S S — NLP Developer

Tasks

✔️ Add 3 new intent groups:

- System commands

- Basic utilities

- Music / media

Examples:

"what time is it"

"what's the date"

"calculate 5+8"

"play song lofi"

"increase volume"

✔️ Add token prefilter keywords for each new intent
✔️ Ensure hybrid NLP remains optimized

Expected Output

- NLP now handles ~10 intents

- Returns structured entities for all new ones

🟪 3. A K — Vision Engineer

Tasks

✔️ Install & prepare dependencies:

- opencv-python

- mediapipe (optional)

- face_recognition (if GPU ok)

✔️ Create real detect_face():

- Load Haar cascade OR dlib HOG model

- Turn on webcam

- Detect face → return boolean

✔️ Save file as:

src/vision.py

Expected Output

- Running detect_face() shows:

- Face: Detected / Not Detected

- No authentication yet — just detection.

🟧 4. R A — Plugin Developer

Tasks

✔️ Add ONE of the following plugins:

Plugin options:

- System volume control

- System brightness

- Local music player

- Wikipedia quick search

- Weather fetcher (API-free local data)

✔️ Keep code optimized & modular
✔️ Ensure proper return structure

Expected Output

- One new working plugin

- Uses clean code, small functions

🟨 5. M A — Documentation & QA

Tasks

✔️ Update NLP document with new intents
✔️ Update plugin reference list
✔️ Create Day 10 log
✔️ Write "Vision — PART 1 doc"

Expected Output

- Documentation remains ahead of the code

- Day 10 log completed

- Vision notes prepared for Day 11

🎯 End-of-Day Expected Outcome

By end of Day 10, team should have:

✔️ Basic Streamlit UI skeleton
✔️ 3 new NLP intent categories
✔️ Real face detection (basic)
✔️ 1 new functional plugin
✔️ Updated documentation

You now enter full integration phase from Day 11–Day 14.