⭐ ELIAS – Day 11 (Friday) Official Work Plan

(8 PM – 10 PM Work Session)

Theme: Vision Phase 2 + UI Connection + Middle-Layer Integration

We are now entering the second phase of the project where pieces begin joining together:

- Vision → Authentication

- NLP → More intents

- Plugins → More variety

- UI → Starts connecting to backend

🧩 Team Roles for the Day

| Member | Role | Focus Today |
| --- | --- | --- |
| M S | Lead & Integrator | Connect UI to backend + routing cleanup |
| S S | NLP | Add classifiers + error fallback behavior |
| A K | Vision Engineer | Add face landmarks + authentication scaffolding |
| R A | Plugin Developer | Add second utility plugin |
| M A | Documentation | Architecture diagram + Day 11 log |

🟦 1. M S — Lead & Integrator

Tasks

✔️ Connect Streamlit UI → parse_intent() directly
✔️ Create simple function API:

backend.parse(user_text) → returns intent + result

✔️ Add a middle-layer:

src/controller.py

Purpose:

- Accept input

- Run NLP

- Route to plugins

- Return formatted output

- Add explainability logs

✔️ Clean routing logic in app.py
✔️ Support "response object" that the UI can show cleanly

Expected Output

- Streamlit UI takes user input → backend → output displayed

- Controller layer exists

- app.py becomes cleaner and modular

🟩 2. S S — NLP Developer

Tasks

✔️ Add fallback intent:

if user says something unknown → detect sentiment / classify query type

✔️ Implement basic classification using keyword groups:

- greeting

- thanks

- help

- confusion

- fallback search

✔️ Enhance parse_intent() to return:

{

"intent": "...",

"entities": {...},

"confidence": 0.6–1.0

}

✔️ Add 2 more intents:

- system_status

- quick_math (extract numbers)

Expected Output

- NLP outputs confidence score

- NLP handles greetings, help, fallback

- Quick math now extractable

🟪 3. A K — Vision Engineer

Tasks

✔️ Add face-landmark detection using Mediapipe
✔️ Enhance detect_face() to return:

{"face_detected": True, "landmarks": <points>}

✔️ Create authentication scaffold (not full logic):

src/vision_auth.py

Contains:

- function to capture face features

- function to compare features (dummy comparison for now)

✔️ Test capturing your own face encoding and save as:

data/face_model/user1.json

Expected Output

- Landmark detection works

- Basic face signature extracted

- Authentication module structure created

🟧 4. R A — Plugin Developer

Tasks

✔️ Create second major utility plugin
Choose one:

- System Info Plugin

  - CPU, RAM, battery, OS

- Reminder Plugin

  - Save reminders to file

- Music Player Plugin

  - Play/pause local MP3

- Calculator Plugin

  - Evaluate arithmetic

✔️ Follow optimized structure:

def run(entities):

return {ok:..., message:..., data:...}

Expected Output

- New plugin functional

- Clean modular code

🟨 5. M A — Documentation & QA

Tasks

✔️ Create updated architecture diagram for:

- NLP

- Vision

- Plugins

- Controller

- UI

✔️ Write Day 11 log
✔️ Add “Vision Authentication — PART 2” doc
✔️ Create checklist for final integration

Expected Output

- Clear system diagram

- Documented flow for every module

- All Day 11 work logged

🎯 End-of-Day Expected Outcome

By end of Day 11:

✔️ Streamlit UI → backend connection live
✔️ NLP improved with fallback + confidence
✔️ Vision phase 2 working (landmarks + embedding)
✔️ New plugin created
✔️ Updated architecture documentation

System becomes multi-layered and real.