⭐ ELIAS – Day 12 (Saturday) Official Work Plan

(8 PM – 10 PM Work Session)

Theme: Deep Integration Weekend – Making the System “One Piece”

This is one of the MOST important work days.
Today, each module begins interacting realistically with others.

🧩 Team Roles for Day 12

| Member | Role | Main Focus |
| --- | --- | --- |
| M S | Lead & Integrator | Combine NLP + Plugins + UI + Logs |
| S S | NLP | Expand hybrid model + entity improvements |
| A K | Vision | Implement actual face-auth logic |
| R A | Plugins | Add 2 new plugins + refine previous ones |
| M A | QA & Documentation | End-week documentation + test suite |

🟦 1. M S — Lead & Integrator

Today's Focus: Create the “Core Pipeline”

You will create one unified file that acts as the official backend API:

src/core_engine.py

This file integrates:

- NLP (parse_intent)

- Controller logic

- Plugins dispatcher

- Vision Auth check (optional)

- Logging

- Return structured responses for Streamlit UI

Tasks

✔️ Build this official function:

def elias_engine(user_input):

return {

"intent": ...,

"entities": ...,

"message": ...,

"ok": True/False,

"confidence": ...,

}

✔️ Connect this to Streamlit:

result = elias_engine(text_input)

st.write(result["message"])

✔️ Add central error handling
✔️ Add debug mode toggle
✔️ Refactor messy code from app.py into modules

Expected Output

- A unified “brain” (core_engine.py)

- UI connected to engine successfully

- System behaves like a real assistant

🟩 2. S S — NLP Developer

Today's Focus: Hybrid NLP Upgrade

✔️ Add semantic keyword groups:

- greetings

- ask_time

- ask_date

- clarification

- exit

- help

✔️ Add word vector similarity lite (no ML libs) using:

common words → synonyms list

✔️ Improve entity extraction:

- Extract multi-word names

- Extract numbers

- Extract verbs

- Extract app names (chrome, notepad, etc.)

✔️ Add 1 new intent:

play_music_local

Expected Output

- NLP more accurate + flexible

- New intents recognized

- Entity extraction upgraded

🟪 3. A K — Vision Engineer

Today's Focus: Real Authentication Logic

✔️ Capture a user's face embedding (Mediapipe or dlib fallback)
✔️ Save as:

data/auth/user_face.json

✔️ Add actual matching function:

compare_embeddings(v1, v2) -> confidence score

✔️ Integrate with M S’s core_engine:

- Sensitive actions require authentication

- If face mismatch → return auth error

✔️ Add “face_not_found” graceful output

Expected Output

- Real face auth skeleton working

- Controller can call authentication from engine

🟧 4. R A — Plugin Developer

Today's Focus: Two New Plugins

Select 2 from list below:

Option A — System Info Plugin

- CPU %

- Memory %

- Disk %

- Battery %

- OS info

Option B — Reminder Plugin

- Save reminder to data/reminders.txt

Option C — Calculator Plugin

- Evaluate arithmetic safely

Option D — Weather Plugin (API-free)

- Parse user query

- Return structured weather placeholder data

Option E — File Actions Plugin

- Create file

- Delete file

- Rename file

✔️ Wrap each plugin in optimized structure.
✔️ Test plugins via core_engine NOT directly.

Expected Output

- Two new plugins functional

- Routed through the system correctly

🟨 5. M A — Documentation & QA

Today is Documentation HEAVY

✔️ Write “Week 2 Summary Document”
✔️ Update folder-level README
✔️ Create a “Testing Sheet” in markdown:

- Test 10 NLP inputs

- Test 10 plugin commands

- Test 5 vision checks

- Test 5 UI interactions

✔️ Prepare a “Mid-Project Report”
✔️ Update diagrams (architecture + flow)

🎯 End-of-Day (Saturday) Expected Result

By end of Day 12:

✔️ core_engine.py created
✔️ UI ↔ Engine working smoothly
✔️ NLP advanced
✔️ Vision auth semi-functional
✔️ 2 new plugins created
✔️ Mid-project documentation written

This is the moment where:

🔥 ELIAS becomes a functional early assistant.