⭐ ELIAS – Day 13 (Sunday) Official Work Plan

(Core Development Sprint — FINAL PHASE BEGINS)

(Work Session: Flexible — 3 to 4 hours total)

🧩 Team Roles (Reference Only)

| Member | Role | Responsibility |
| --- | --- | --- |
| M S | Project Lead & Integrator | Merges, optimizes, keeps code structure stable |
| S S | NLP Lead | Extends powerful hybrid NLP with more intents |
| A K | Vision Engineer | Builds face-recognition authentication |
| R A | Plugin Developer | Develops useful action modules |
| M A | Documentation & QA | Ensures overall documentation + test coverage |

📅 Day 13 — Focus Theme:

“Connect Vision + NLP + Plugins into a Full System”

Yesterday (Day 12) we completed:
✔ UI skeleton
✔ Logging
✔ Optimized NLP
✔ Create Note plugin
✔ YouTube plugin
✔ Website plugin working
✔ All modules talking to app.py

So Day 13 is about making the system cohesive & adding depth.

🟦 1. M S — Project Integrator (Major Task Today)

🔵 Task 1 — Merge Vision into workflow (non-blocking)

Integrate vision auth into app.py in optional mode:

- Before executing sensitive intents, call detect_face()

- Add a config: REQUIRE_AUTH = False/True

- Mark future intents like "delete_note" or "open_settings" as sensitive.

Output:
Updated app.py with conditional vision-auth sections.

🔵 Task 2 — Create “Intent → Category” map

Make a small file:

src/intent_categories.py

INTENT_CATEGORIES = {

"open_website": "web",

"search_youtube": "media",

"create_note": "notes",

"read_note": "notes",

}

This will allow the UI to:

- Group commands

- Show usage tips

- Build analytics (later)

Output:
New module + imported in UI.

🔵 Task 3 — Clean folder structure

Ensure:

ELIAS/

src/

nlp/

plugins/

vision/

ui/

logs/

docs/

Output:
Final folder structure ready for Monday (Day 14 polish).

🟩 2. S S — NLP Developer (Strong but manageable day)

🟢 Task 1 — Add 3 new intents

Suggested:

- "read_note" (entity: title)

- "open_youtube_video" (entity: url or id)

- "search_web" (entity: query)

🟢 Task 2 — Add fallbacks

If unknown intent:

- Check if input looks like a URL

- Check if input looks like “search ____”

Add fallback rules in parse_intent():

if looks_like_url:

return {"intent": "open_website", ...}

🟢 Task 3 — Improve accuracy

Expand keyword tokens for prefilter → faster + more accurate.

Output:
Updated hybrid NLP module + tested with app.py.

🟪 3. A K — Vision Engineer (Today is BIG for AK)

🟣 Task 1 — Build facial_encoding loader

Create:

vision/face_recognition_core.py

Loads:

- known face encodings (from image in /assets)

- use face_recognition library

🟣 Task 2 — Implement detect_face() final version

Steps:

- Capture webcam frame

- Detect face

- Compare with known encoding

- Return True/False

Output:
Working face-authentication backbone.

🟧 4. R A — Plugin Developer

🟠 Task 1 — Implement read_note plugin

File: plugins/read_note.py

- Locate note by title or list notes

- Return its text

- Safely open correct file

🟠 Task 2 — Add basic calculators plugin

plugins/calc.py

Uses:

- regex to extract numbers

- eval for simple expressions

- safe sandboxing

🟠 Task 3 — Begin “play_music” (local audio)

Optional:

- Play .mp3 from /assets/music/

Output:
New functional plugins.

🟨 5. M A — Documentation & QA

🟡 Task 1 — Write Day 13 log

Include:

- NLP extension notes

- Vision progress summary

- New plugins

- Folder structure update

- Screenshots of working features (optional)

🟡 Task 2 — Update Documentation Index

Add sections:

- "Vision System"

- "New Intents"

- "Notes Plugin"

- "System Integration Flow"

🟡 Task 3 — Create QA checklist

Checklist for tomorrow testing:

- All intents respond

- All plugins run

- Logging works

- UI shows updates

- No missing imports

🎯 Day 13 End-of-Day Goals (Entire Team)

By tonight:

✔ Vision system is functional
✔ NLP supports more intents + fallbacks
✔ New plugins: read_note, calc, play_music
✔ App.py integrated & fully modular
✔ Folder structure cleaned
✔ Documentation updated

Meaning:

👉 The CORE SYSTEM becomes 95% complete
👉 Day 14–16 will only be about:

- UI polish

- Testing

- Performance

- Documentation

- Rehearsal

Perfect pacing.