⭐ ELIAS – Day 15 (Tuesday) Official Work Plan

(System Polishing, Stress Testing & Minor Features Sprint)

Workload: 2.5 – 3 hours per member

Goal: Make ELIAS stable, smooth, and presentation-ready

🧩 Team Roles (Reference)

(Same roles as before — consistency maintained)

| Member | Role | Focus Today |
| --- | --- | --- |
| M S | Project Lead | UI polishing + small features |
| S S | NLP Lead | Accuracy polishing |
| A K | Vision Engineer | Reliability & lighting handling |
| R A | Plugin Dev | Polishing all plugin behaviors |
| M A | Documentation & QA | Report writing + Test validation |

🎯 Day 15 Theme:

“Make it feel professional.”

Everything works — now it must feel finished.

🟦 1. M S — UI Polishing & Minor Integrations

🔵 Task 1 — Add “History Log Viewer” in UI

In Streamlit UI:

- Show last 10 log lines live

- Book-like formatting

- Add filter (info / error / plugin)

🔵 Task 2 — Add Voice Input Button (Prototype)

Not full recognition — just integration:

- Add a microphone button

- When clicked → record 3 seconds → save file

- Later team will use this for voice recognition
(For now: indicator only)

🔵 Task 3 — Add “Quick Actions” Buttons

On UI add:

- “Open Google”

- “Open YouTube”

- “Create Note”

- “Tell a Joke”

These should directly call route_intent().

Deliverables:

✔ Log viewer
✔ Mic prototype
✔ Quick action buttons

🟩 2. S S — NLP Polishing & Mini-Model Rules

🟢 Task 1 — Improve Sentence Ambiguity Handling

Examples to handle:

- “google something for me” → interpret as search

- “go youtube and search xyz” → two intents → run second

Implement simple multi-intent detection (even partial).

🟢 Task 2 — Add synonyms dictionary

Include synonyms:

- open → launch, access, visit

- search → look up, find, get info on

- make note → write down, jot

Synonym mapping → more robust detection.

🟢 Task 3 — Add “confidence score” per intent

Very simple formula:

- Weighted overlap

- Regex match boost

- Token similarity

Return:

{

"intent": "open_website",

"confidence": 0.86,

"entities": {...}

}

Deliverables:

✔ Multi-intent
✔ Synonyms
✔ Confidence-based parser

🟪 3. A K — Vision Reliability Enhancement

🟣 Task 1 — Improve Low-Light Detection

Add stability logic:

- If brightness < threshold → auto-enhance image

- Apply histogram equalization

- Use blurred+sharpened composite

🟣 Task 2 — Add 3-step confirmation

Prevent false positives:

Face must match again in:

- Frame 1

- Frame 2

- Frame 3 (within 1.2 seconds)

Only then → authenticated.

🟣 Task 3 — Add vision status in UI

Provide:

- “Face detected”

- “Authenticating…”

- “Authenticated (X ms)”

- “Lighting too low”

Deliverables:

✔ More stable recognition
✔ 3-frame validation
✔ UI status integrated

🟧 4. R A — Plugin Refinement & Uniform Standardization

🟠 Task 1 — Standardize All Plugin Return Formats

Every plugin should return:

{

"ok": True/False,

"message": "...",

"data": {...}

}

🟠 Task 2 — Add “search_web” plugin

Use:

import webbrowser

webbrowser.open(f"https://www.google.com/search?q={query}")

Handles commands like:

- “search web for python”

- “google AI notes”

🟠 Task 3 — Add “time_date” plugin

Returns:

- Current time

- Current date

- Day of week

Deliverables:

✔ Unified plugin output
✔ Web search plugin
✔ Date/time plugin

🟨 5. M A — Documentation, QA & Report Progress

🟡 Task 1 — Final Report Section Writing

Add these chapters:

- “UI & UX Design Decisions”

- “Vision Authentication Pipeline”

- “Hybrid NLP Model Explanation”

- “Plugin Architecture & Extensibility”

- “Testing Strategy”

🟡 Task 2 — Create a Full Test Matrix

Include:

- Functional tests

- UI tests

- NLP accuracy tests

- Vision reliability tests

- Plugin stability tests

🟡 Task 3 — Prepare Demo Script (v1)

Include:

- Greeting → ELIAS replies

- Open website → works

- Create note → works

- Search YouTube → works

- Play music → works

- Tell a joke

- Vision authentication check

- Closing summary

Deliverables:

✔ Major report sections
✔ Complete test matrix
✔ Demo flow ready

🏁 Day 15 End-of-Day Outcome

By tonight:

✔ UI becomes professional
✔ NLP becomes smarter
✔ Vision becomes reliable
✔ Plugins behave uniformly
✔ Documentation becomes structured
✔ Full test coverage exists

Meaning:

🎉 The development phase is DONE.
Next = polish, rehearse, finalize report, finalize demo.