⭐ ELIAS – Day 1 (Tuesday) Official Work Plan

(8 PM – 10 PM Work Session)

Theme of the day: Environment Setup + Understanding Core Components

🧩 Team Roles (Finalized)

| Member | Role | Responsibility |
| --- | --- | --- |
| M S | Project Lead & Integrator | Handles folder structure, repo, integrations, overall flow |
| S S | NLP & Intent Logic Developer | Builds NLP dictionary patterns and explainable rule-based logic |
| A K | Vision & Authentication Engineer | Handles OpenCV, webcam, face-recognition modules |
| R A | Plugin/Actions Developer | Creates small modules: open website, create note, calculator etc. |
| U M | Documentation & QA | Writes summaries, documents progress, testing notes |

📅 Tuesday Tasks (Final Clean Version)

🟦 1. M S — Project Lead & Integrator (Status: DONE ✔️)

Tasks Completed Today

✔️ Created project folder structure
✔️ Activated venv and validated setup
✔️ Created src/nlp_intent.py
✔️ Added initial intent patterns and comments
✔️ Tested loading of app

Expected Output

- Working folder structure in E:\ELIAS

- Functional .venv

- nlp_intent.py created

- Everyone else can now build on the foundation

🟩 2. S S — NLP Developer (To Do Today)

Simple Tasks

✔️ Open nlp_intent.py created by M S
✔️ Read the explanation and understand the structure
✔️ Add one new intent rule to the dictionary (e.g., youtube search / play music / open calculator)
✔️ Run python src/app.py and confirm your intent appears

Expected Output

- S S understands how regex-based intents work

- One new intent successfully added and detected

- Prepares for future NLP logic development

🟪 3. A K — Vision & Authentication Engineer (To Do Today)

Tasks

✔️ Activate .venv
✔️ Check OpenCV installation
✔️ Create src/vision_test.py
✔️ Run webcam test using python vision_test.py
✔️ If camera works → DONE

Expected Output

- Webcam accessible through OpenCV

- System ready for face detection this weekend

🟧 4. R A — Plugin / Action Module Developer (Very Light Work Today)

Tasks

✔️ Review folder structure
✔️ Understand how modules will connect to NLP
✔️ No coding required today
✔️ Keep notes for weekend plugin-building

Expected Output

- Familiarity with actions folder

- Ready to build modular automation functions (Friday/Saturday)

🟨 5. U M— Documentation & QA (Very Light Work Today)

Tasks

✔️ Document today’s work in simple bullet points
✔️ Save as Documentation/Day1_Log.txt
✔️ Note any issues team members faced
✔️ Outline tomorrow’s work items (basic)

Expected Output

- Organized Day 1 progress log

- Clean and trackable project documentation

🎯 Tuesday End-of-Day Expected State (For Entire Team)

By 10 PM tonight, the team should have:

✔️ Project folder structure ready
✔️ Virtual environment working for all members
✔️ OpenCV tested and working (A K)
✔️ NLP intent system created (M S)
✔️ At least one new intent added (S S)
✔️ Documentation prepared (U M)
✔️ Plugins workflow understood (R A)

This ensures that Wednesday and Friday can be real development days without setup delays.