⭐ ELIAS – Day 4 (Friday) Official Work Plan

(8 PM – 11 PM — First Full Development Day)

Theme: Start Real Coding — Plugins, Vision, Integration

🧩 Team Roles (Same as Before — Reference Only)

| Member | Role | Responsibility |
| --- | --- | --- |
| M S | Project Lead & Integrator | Routing, system flow, code integration |
| S S | NLP & Intent Developer | Add/intents, strengthen intent core |
| A K | Vision Engineer | Build real face-detection |
| R A | Plugin Developer | Convert placeholder plugins → real working actions |
| M A | Documentation & QA | Maintain logs, demos, documentation |

📅 Friday Tasks (Day 4 — The Real Work Starts Today)

🟦 1. M S — Project Lead & Integrator

Goal: Connect all modules so ELIAS works end-to-end for the first time.

✔ Tasks (Today)

- Update app.py routing to connect real plugins
Example:

from plugins.open_website import run as open_website

from plugins.youtube_search import run as youtube_search

from plugins.create_note import run as create_note

- Modify route_intent() to call real plugin logic

Example:

if intent == "open_website":

print(open_website(entities["url"]))

- Add optional face-authentication check
(Not strict today, but prepare it):

from vision import detect_face

- Perform full system integration test
Try commands like:

- open google.com

- search youtube for lofi beats

- create a note hello

- Create “Integration Checklist” inside docs/
This will be used Sat/Sun.

✔ Expected Output

- ELIAS actually performs actions

- Routing works

- Integration notes saved in docs/

- Team unblocked for the weekend

🟩 2. S S — NLP Developer

Goal: Strengthen the intent system for real usage.

✔ Tasks

- Add 2–3 new intents, for example:

  - play_music

  - google_search

  - open_app

- Make existing patterns more flexible
e.g., allow:

  - “search yt for …”

  - “open the website …”

  - “launch … app”

- Improve entity extraction
e.g., multi-word queries:

- play music imagine dragons songs

- Test everything using app.py

✔ Expected Output

- NLP engine stronger

- More commands covered

- Reliable entity extraction

🟪 3. A K — Vision & Authentication Engineer

Goal: First version of real face-detection.

✔ Tasks

- Open src/vision.py

- Add actual face detection using HaarCascade:

- Load cascade

- Convert image to gray

- Detect faces

- Return True/False

- Add a simple test script in vision_test.py

- Send output to M S so he can integrate

✔ Expected Output

- detect_face() works

- Vision pipeline ready

- Authentication structure ready for integration

🟧 4. R A — Plugin / Action Developer

Goal: Make plugins real instead of placeholders.

✔ Tasks

Implement logic so plugins DO something:

open_website.py

Use:

import webbrowser

youtube_search.py

Generate URL:

https://www.youtube.com/results?search_query=QUERY

create_note.py

Append to a file in project root:

notes.txt

✔ Expected Output

- Plugins functional

- Can be triggered from app.py

🟨 5. M A — Documentation & QA

Goal: Document system until now + Create demo script.

✔ Tasks

- Create:

docs/demo_script.md

- Organize:

Day_1_Log.txt

Day_2_Log.txt

Day_3_Log.txt

- Write Day 4 Log after everyone finishes

- Help team ensure naming consistency

✔ Expected Output

- Clean documentation

- Demo script base created

- QA notes organized

🎯 Friday End-of-Day Expected State (Very Important)

By end of Friday:

✔ ELIAS can execute real actions
✔ S S’s new intents work
✔ Plugins by R A work
✔ A K’s face-detection runs
✔ app.py routes everything correctly
✔ M A logs everything
✔ The system is ready for Saturday & Sunday full development

This is the first working prototype, even if rough.