⭐ ELIAS – Day 6 (Sunday) Official Work Plan

(Full Day — Final Heavy Development Sprint)

Theme: UI + Integration + Debugging + Polishing

🧩 Team Roles (Reference Only)

| Member | Role | Responsibility |
| --- | --- | --- |
| M S | Project Lead & Integrator | UI integration, final routing, overall system stability |
| S S | NLP Developer | Improving intent accuracy, fallback system |
| A K | Vision Engineer | Face recognition polishing & stability |
| R A | Plugin Developer | Adding missing plugins + polishing old ones |
| M A | Documentation & QA | Testing, documentation, screenshots, user manual |

📅 Sunday Tasks (Day 6 — Final Build Day)

🟦 1. M S — Project Lead & Integrator

Goal: Build the first “complete” version of ELIAS with UI + routing + stability.

✔ Tasks (High importance)

- Integrate everything into the UI (Streamlit or simple UI)
Build a page with:

  - Text input

  - “Run command” button

  - Output display

  - Vision authentication status

- Update app.py so it can be called from UI, not only CLI
Example:

- result = parse_intent(user_input)

- output = route_intent(result)

- Add Logging Layer

  - input

  - intent

  - entity

  - timestamp

  - plugin used

- System-wide error handling

  - NLP errors

  - Plugin fails

  - Face detection fails

- Run full end-to-end tests

  - open website

  - YouTube search

  - create note

  - google search

  - face authentication

- Fix integration issues across modules

✔ Expected Output

✔ UI running
✔ System stable
✔ Logs recorded
✔ All modules connected properly
✔ ELIAS ready for final polishing week

🟩 2. S S — NLP Developer

Goal: Make NLP robust, smooth, and presentation-ready.

✔ Tasks

- Add fallback AI logic:

  - When intent unknown → return helpful suggestions
Example: “Did you mean: open website?”

- Add 3 more intents (light):

  - “what’s the time”

  - “clear notes”

  - “who made you”

- Improve regex:

  - handle extra spaces

  - mixed casing

  - natural queries (“can you please…”)

- Build small NLP diagnostics:

  - Testing 30+ sentences and verifying outputs

- Send corrected intent list to M S for routing.

✔ Expected Output

✔ NLP engine polished
✔ Fallback system working
✔ Intent coverage ~12–15 commands
✔ Ready for final week fine-tuning

🟪 3. A K — Vision & Authentication Engineer

Goal: Make face-recognition reliable for demo conditions.

✔ Tasks

- Improve stability:

  - smoother detection

  - adjust thresholds

  - avoid false detections

- Add lighting-condition message

- “Face detected but low lighting — please adjust”

- Add “face registered?” check

- Add auto-capture feature:

  - When user clicks “Register Face” → save image

- Test on:

  - bright light

  - low light

  - side angles

- Deliver final detect_face() to M S

✔ Expected Output

✔ Face authentication demo-ready
✔ Vision module stable
✔ Clear error messages

🟧 4. R A — Plugin/Action Developer

Goal: Complete all plugins + ensure they behave like real assistant actions.

✔ Tasks

- Finalize all important plugins:

  - youtube_search

  - google_search

  - play_music

  - create_note

  - clear_note

  - open_website

- Add try/except to each plugin to avoid system crashes

- Add logs from plugins

- Test each plugin using app.py AND the UI

- Add 1–2 bonus plugins if time:

  - weather check (dummy text)

  - system info

✔ Expected Output

✔ All plugins fully functional
✔ Tested from UI
✔ Stable and safe to run

🟨 5. M A — Documentation & QA

Goal: Turn the system into a presentable, demo-ready project.

✔ Tasks

- Update documentation:

  - docs/user_manual.md

  - docs/setup_guide.md

  - docs/demo_script.md

  - docs/system_architecture.md

- Add screenshots:

  - app UI

  - folder structure

  - system running commands

  - face detection

- Create a Bug Report File

- docs/bug_list.md

- Test all features:

  - 10 test runs

  - note failures

  - note improvements

- Write Day 6 Log File

✔ Expected Output

✔ Professional documentation
✔ Full QA set
✔ Demo script nearly ready
✔ Screenshots ready for presentation

🎯 Sunday End-of-Day Final Expected State

By end of Day 6, the team must have:

✔ Complete working prototype
✔ UI built
✔ NLP polished
✔ Vision system reliable
✔ All plugins complete
✔ Logging system working
✔ Full documentation prepared
✔ Demo script started

This completes Phase 1: Development.

Next week is Phase 2: Polishing + Testing + Presentation.