⭐ ELIAS – Day 14 (Monday) Official Work Plan

(Stabilization & UI Integration Sprint)

(Work Session: ~3 hours per member — moderate workload)

🧩 Team Roles (Reference)

| Member | Role | Focus Today |
| --- | --- | --- |
| M S | Project Lead | UI integration + system orchestration |
| S S | NLP Lead | Polishing NLP rules + new fallback logic |
| A K | Vision Engineer | Optimizing recognition speed |
| R A | Plugin Developer | Finishing remaining plugins |
| M A | Documentation & QA | Documentation + interactive guide |

🎯 Day 14 Theme:

“Polish, Connect & Make It Usable”

Day 13 finished MOST of the core components.
Day 14 makes them feel like one unified system.

🟦 1. M S — Project Integrator

🔵 Task 1 — Connect UI to Backend (Phase 1)

In ui/streamlit_app.py (or your UI file):

- Load the NLP parser

- Send results to route_intent()

- Display:

  - Intent detected

  - Plugin results

  - Any errors

- Add a clean UI layout with sections:

  - Input box

  - Output box

  - Logs preview

  - System info

🔵 Task 2 — Add “System Status Panel”

Small panel in UI:

- NLP: OK / Error

- Vision: OK / Disabled

- Plugins Loaded: (list)

- Last command: (timestamp)

This visually proves everything is working.

🔵 Task 3 — Add Config File Support

Create config.json:

{

"require_auth": false,

"enable_logs": true,

"ui_theme": "dark"

}

Load it in app.py or UI.

Deliverables:
✔ UI integrated
✔ Basic config support

🟩 2. S S — NLP Developer

🟢 Task 1 — Improve Fallback Recognition

Add detection for:

- If input ends with “?”, treat it as a question → hint intent

- If input contains verbs like “play”, map to music plugin

- If input contains a file-like phrase (“open notes”, “show tasks”), map accordingly

🟢 Task 2 — Add 3 new intents

Recommended:

- "delete_note" — entity: title

- "play_music" — entity: song name

- "tell_joke" — no entity required

🟢 Task 3 — Add token weighting

Enhance hybrid model scoring:

- If URL in input → bump "open_website"

- If contains “search” or “find” → bump "search_web" intent

- If contains “note” → bump note-related intents

This increases accuracy without machine learning.

Deliverables:
✔ 3 new intents
✔ Fallback improvements
✔ Weighted ranking logic

🟪 3. A K — Vision Engineer

🟣 Task 1 — Speed Optimization

Improve detect_face():

- Resize webcam frame before processing (e.g., 480px width)

- Convert BGR → RGB before encoding

- Cache known face encoding in memory

- Only run full detection every 3 seconds (cached in between)

🟣 Task 2 — Add Vision Logging

In logs/vision_log.txt:

- Time

- Face_detected: True/False

- Authentication time

🟣 Task 3 — Vision Exception Handling

Ensure:

- No webcam? → fallback gracefully

- Multiple faces? → reject

- Poor lighting? → return neutral warning

Deliverables:
✔ Faster, smooth face auth
✔ Safe, stable, non-crashing vision module

🟧 4. R A — Plugin Developer

🟠 Task 1 — Complete “play_music” Plugin

Folder: /assets/music/

Features:

- Input: “play song xyz”

- Match closest filename

- Use playsound or pydub

🟠 Task 2 — Add “delete_note” Plugin

- Delete by filename

- Confirm deletion

- Write safe fallback if file missing

🟠 Task 3 — Add “tell_joke” Plugin

Simple JSON file:

{

"jokes": ["...", "...", "..."]

}

Return a random joke.

Deliverables:
✔ play_music
✔ delete_note
✔ tell_joke
All lightweight, fast, and integrated.

🟨 5. M A — Documentation & QA

🟡 Task 1 — Update User Manual

Sections to add:

- Using the UI

- Vision authentication guide

- All available intents

- Example commands

- Plugin list

- Troubleshooting

🟡 Task 2 — Create “Testing Script v1”

A single document with:

- 15 manual test cases

- Expected output

- Pass/Fail checklist

🟡 Task 3 — Screenshot Capture

Take screenshots of:

- UI running

- Notes plugin

- Website & YouTube actions

- Vision preview

- Logs folder

Deliverables:
✔ Updated manual
✔ Testing script
✔ Screenshot package

🎯 Day 14 End-of-Day Outcome

By tonight:

✔ UI connected to NLP + Plugins
✔ System status visible
✔ Vision optimized
✔ New intents added
✔ Music + Joke + Delete note plugins ready
✔ Documentation updated
✔ Testing script ready

Meaning…

⚡ The entire ELIAS system will be 98% complete.
Next days (15–16) = polishing + rehearsal.