⭐ ELIAS – Day 2 (Wednesday) Official Work Plan

(8 PM – 10 PM Work Session)

Theme of the day: Light Coding + Module Preparation for Weekend Development

🧩 Team Roles (Same as Before — Reference Only)

| Member | Role | Responsibility |
| --- | --- | --- |
| M S | Project Lead & Integrator | Handles folder structure, repo, integrations, overall flow |
| S S | NLP & Intent Logic Developer | Builds NLP dictionary patterns and explainable rule-based logic |
| A K | Vision & Authentication Engineer | Handles OpenCV, webcam, face-recognition modules |
| R A | Plugin/Actions Developer | Creates small modules: open website, create note, calculator etc. |
| M A | Documentation & QA | Writes summaries, documents progress, testing notes |

📅 Wednesday Tasks (Final Clean Version)

🟦 1. M S — Project Lead & Integrator

Tasks for Today

✔️ Create a simple base app.py skeleton that:
  • Imports parse_intent
  • Reads user input
  • Prints detected intent
  • Routes to placeholder plugin functions (no real logic yet)

✔️ Create initial plugin files (empty placeholders):

plugins/

open_website.py

youtube_search.py

create_note.py

✔️ Coordinate with S S & A K on how their modules plug into app.py

Expected Output

- app.py file exists and runs

- Placeholder routing structure ready

- Plugin folder structure established

- Core system architecture now connected enough for weekend coding

🟩 2. S S — NLP Developer

Tasks for Today

✔️ Add two new intent patterns, such as:
  • google_search
  • open_app
  • play_music
(or any extensions of your choice)

✔️ Improve one existing regex slightly
(e.g., allow “search YouTube” OR “search yt”)

✔️ Confirm new intents appear in the output of:

python src/app.py

Expected Output

- NLP engine now handles more user commands

- Regex patterns improved for better matching

- Ready to connect to real plugins on Friday

🟪 3. A K — Vision & Authentication Engineer

Tasks for Today

✔️ Create a new file:

src/vision.py

✔️ Add placeholder logic:
  • Set up a dummy detect_face() function
  • Return mock result (e.g., { "face_detected": True })

✔️ Test that vision.py imports cleanly into app.py

Expected Output

- Vision module file exists

- Placeholder detection function available

- Weekend face-recognition implementation now has a base to plug into

🟧 4. R A — Plugin / Action Module Developer

Tasks for Today

✔️ Review placeholder plugin files created by M S
✔️ Create one simple starter plugin:

plugins/open_website.py

with extremely basic test logic, e.g.:

def run(url):

return f"Opening: {url}"

✔️ No real system actions yet — this is just a placeholder

Expected Output

- First plugin created

- Plugin structure understood

- Ready for real automation coding this weekend

🟨 5. M A — Documentation & QA

Tasks for Today

✔️ Organize all Day 1 explainers and logs into the correct folders:

docs/explainers/

docs/documentation/

docs/logs/

✔️ Create a documentation index file:

docs/README.md

✔️ Write Day 2 progress log once team completes tasks

Expected Output

- Documentation structure clean and searchable

- Index file ready for future additions

- Tracks the project’s daily progress professionally

🎯 Wednesday End-of-Day Expected State (For Entire Team)

By 10 PM tonight, the team should have:

✔️ Basic app.py created (M S)
✔️ Two new intents added & tested (S S)
✔️ Vision module placeholder created (A K)
✔️ First plugin created (R A)
✔️ Documentation structure organized (M A)
✔️ System now ready for weekend heavy coding

This ensures Friday–Sunday can be used for actual implementation of:

- Real face detection

- Plugin actions

- UI/Streamlit interface

- Combined workflow testing

- Voice input (optional)