⭐ ELIAS – Day 3 (Thursday) Official Work Plan

(8 PM – 10 PM Work Session)

Theme of the day: Alignment + Light Coding + Preparation for Weekend Development

🧩 Team Roles (Same as Before — Reference Only)

| Member | Role | Responsibility |
| --- | --- | --- |
| M S | Project Lead & Integrator | Handles integrations, folder structure, system flow, routing |
| S S | NLP & Intent Logic Developer | Creates & tests regex-based intent patterns |
| A K | Vision & Authentication Engineer | Handles OpenCV, face-recognition, camera systems |
| R A | Plugin/Actions Developer | Builds modular action plugins |
| M A | Documentation & QA | Manages explainers, logs, documentation quality |

📅 Thursday Tasks (Final Clean Version)

🟦 1. M S — Project Lead & Integrator

Tasks for Today

✔️ Update app.py routing structure to include new intents added by S S
✔️ Add placeholder routing lines, for example:

elif intent == "play_music":

print("-> would run play music plugin here")

✔️ Add commented import for vision module (to prepare for Friday):

# from vision import detect_face

✔️ Create Weekend Development Checklist inside docs/ folder
(What will be built Friday–Sunday)

✔️ Coordinate with all members for correct file placement & folder structure

Expected Output

• Updated routing function in app.py
• System aligned so all modules connect cleanly
• Weekend tasks planned in a structured checklist
• Ready for plugin + vision integration on Friday

🟩 2. S S — NLP Developer

Tasks for Today

✔️ Test all existing intent patterns inside app.py
✔️ Improve pattern stability (add boundaries, fix cases, refine matching)
✔️ Add one new intent (very small), e.g.:

- “what is the time”

- “tell date”

- “open notes”

✔️ Document final list of working intents

Expected Output

• Clean & stable regex patterns
• New intent added and tested
• NLP system fully ready for plugin binding on Friday

🟪 3. A K — Vision & Authentication Engineer

Tasks for Today

✔️ Create models/ folder for storing face-recognition data
✔️ Place or download haarcascade_frontalface_default.xml (or save link for tomorrow)
✔️ Write vision explanation file (what detect_face() will do)
✔️ Re-test webcam with a simple frame capture (optional)

Expected Output

• models/ folder ready
• Haar cascade path confirmed
• vision explanation documented
• System ready for real face detection on Friday

🟧 4. R A — Plugin / Actions Module Developer

Tasks for Today

✔️ Review the placeholder plugin folder
✔️ Add comments inside each plugin file describing:

- expected input

- expected output

- brief description of purpose

✔️ Plan 3 plugins for Friday coding
(e.g., open_website, youtube_search, create_note)

✔️ Write a short plan/outline and send it to the team

Expected Output

• Plugin skeleton clearly documented
• 3 plugins planned for coding
• Ready for action-module development this weekend

🟨 5. M A — Documentation & QA

Tasks for Today

✔️ Create a new documentation file:

docs/README_DAY3.md

✔️ Write:

- Summary of all Day 3 tasks

- Updated architecture flow (NLP → App → Plugin → Vision)

- Notes from M S, S S, A K, R A

✔️ Check project folders for consistency
✔️ Prepare tomorrow’s documentation template

Expected Output

• Day 3 documentation completed
• Architecture section updated
• Consistent documentation structure

🎯 Thursday End-of-Day Expected State (For Entire Team)

By 10 PM tonight, the team should have:

✔️ Updated app.py routing by M S
✔️ NLP patterns cleaned, expanded, and tested by S S
✔️ Vision models folder prepared by A K
✔️ Plugin file documentation created by R A
✔️ Day 3 documentation ready by M A
✔️ System structure fully ready for Friday–Sunday implementation

This means the weekend can now be used efficiently to build:

• Real face detection
• Core plugins
• Streamlit UI
• System integration
• Authentication logic
• Full demo flow