⭐ ELIAS – Day 5 (Saturday) Official Work Plan

(Full Day — 10 AM to Night Work Session)

Theme: Core Implementation + Connecting All Major Features

Saturday = MAIN development day.
Today, 70% of the entire system gets built.

🧩 Team Roles (Reference Only)

| Member | Role | Responsibility |
| --- | --- | --- |
| M S | Project Lead & Integrator | Connect all modules into one smooth pipeline |
| S S | NLP Developer | Expand NLP, add more intents, improve accuracy |
| A K | Vision Engineer | Implement real face recognition |
| R A | Plugin Developer | Build functional plugins |
| M A | Documentation & QA | Demo flow, logs, user manual |

📅 Saturday Tasks (Day 5 — Main Coding Day)

🟦 1. M S — Project Lead & Integrator

Goal: Build the FIRST fully working prototype of ELIAS.

✔ Tasks

- Fully connect all plugins into app.py

  - Today app.py should ROUTE REAL FUNCTIONS

  - No more placeholders

- Create a proper action dispatcher
Example:

ACTION_MAP = {

"open_website": open_website,

"search_youtube": youtube_search,

"create_note": create_note,

"play_music": play_music,

}

- Integrate detect_face() into the beginning of app

  - If face not detected → block assistance

  - If detected → assistant starts

- Write error-handling
Example:

try:

ACTION_MAP[intent](entities)

except Exception as e:

print("Error in execution:", e)

- Create logs folder + log recorder

  - Save each user input

  - Save intent

  - Save plugin used

- Begin writing mini Streamlit UI
(Simple version today, full version Sunday)

✔ Expected Output

✔ Full pipeline working
✔ app.py becomes “Brain of ELIAS”
✔ Face recognition gate added
✔ Logging started
✔ Ready for Sunday UI development

🟩 2. S S — NLP Developer

Goal: Upgrade NLP so the assistant understands more commands.

✔ Tasks

- Add 4–5 new intents, e.g.:

- play music “song name”

- search google for …

- tell me the time

- create reminder

- who are you / about assistant

- Improve patterns using advanced regex:

- optional words

- synonyms

- multi-word capture groups

- question forms (“can you”, “please”)

- Add fallback logic:

If unknown intent:

return clarification suggestions

- Build NLP test sheet (20 sample commands)

- Test real integrations through app.py

✔ Expected Output

✔ NLP handles 10+ command types
✔ More flexible regex patterns
✔ Ready for final improvements on Sunday

🟪 3. A K — Vision & Authentication Engineer

Goal: Real face recognition (first iteration).

✔ Tasks

- Implement real HaarCascade face detection

- Add face-recognition lite (not full training):

  - Detect face

  - Crop face

  - Compare to stored base image OR detect presence only

- Create a “face register” script:

face_register.py

Allows capturing 1 image to store as reference.

- Connect detect_face() to app.py logic

- Add fallback message:

“No face detected — please adjust lighting”

✔ Expected Output

✔ Face authentication functional
✔ App.py can check face before running commands
✔ Face register system ready

🟧 4. R A — Plugin / Action Developer

Goal: Convert plugins from basic to functional automation.

✔ Tasks

- open_website.py

  - Open any site from entities["url"]

- youtube_search.py

  - Open YouTube search results for query

- create_note.py

  - Append timestamp + text into notes.txt

  - Make folder notes/ today

- play_music.py

  - Play any mp3 from local music folder

  - Or open YouTube music link

- google_search.py

  - Auto open Google search results

✔ Expected Output

✔ Plugins actually performing real actions
✔ Tested through app.py
✔ Ready for Sunday polishing

🟨 5. M A — Documentation & QA

Goal: Prepare full project documentation.

✔ Tasks

- Write:

docs/system_architecture.md

docs/vision_pipeline.md

docs/nlp_intent_design.md

docs/plugins_overview.md

docs/day5_log.txt

- Create Demo Script for final presentation

- Prepare screenshots for documentation

- Test system end-to-end and note bugs

✔ Expected Output

✔ Clean, professional documentation
✔ Full test/QA notes
✔ Ready for Sunday UI demo preparation

🎯 Saturday End-of-Day Final Expected State

By end of Day 5, the team must have:

✔ First fully working prototype
✔ Face authentication working
✔ NLP handling 10+ intents
✔ Plugins working (open website, youtube, notes, google, music)
✔ app.py routing and dispatcher created
✔ Logs recorded
✔ Documentation ready for UI phase

This is the MOST important day of the project.