⭐ ELIAS – Day 7 (Monday) Official Work Plan

(8 PM – 10 PM Work Session)

Theme of the day: System Stability + Planning for Week 2 + Code Cleanup

🧩 Team Roles (Same as Before — Reference Only)

| Member | Role | Responsibility |
| --- | --- | --- |
| M S | Project Lead & Integrator | Handles architecture, folder structure, integration, review |
| S S | NLP & Intent Logic Developer | Builds NLP patterns, improves parsing |
| A K | Vision & Authentication Engineer | Handles OpenCV, webcam tests, vision planning |
| R A | Plugin/Actions Developer | Builds plugins and helps integrate |
| M A | Documentation & QA | Writes summaries, logging, documentation organization |

📅 Monday Tasks (Day 7 — Final Clean Version)

🟦 1. M S — Project Lead & Integrator

Tasks for Today

✔️ Clean & verify project folder structure
✔️ Add proper comments in:

- app.py

- nlp_intent_core.py

- all plugins

✔️ Create Week 2 Planning Document
✔️ Test full pipeline:

- open google.com

- create note xyz

- search youtube lofi

✔️ Verify logging output is correct

Expected Output

- Clean + organized code

- Full test confirms stability

- Week 2 plan ready

- Proper comments for readability

🟩 2. S S — NLP Developer

Tasks for Today

✔️ Review NLP patterns
✔️ Improve wording/regex wherever needed
✔️ Design three new intents (but don’t code them yet):
• play_music
• open_app
• create_reminder

✔️ Write a short design document explaining them

Expected Output

- NLP expansion plan for Week 2

- Updated comments in NLP file

- List of new intents + example inputs

🟪 3. A K — Vision & Authentication Engineer

Tasks for Today

✔️ Test OpenCV webcam properly
✔️ Ensure vision.py imports cleanly
✔️ Write vision_plan.md explaining:
• face detection plan
• face recognition plan
• how authentication connects to app.py

Expected Output

- Vision plan written

- Webcam/vision import test successful

- Ready for Week 2 implementation

🟧 4. R A — Plugin / Action Module Developer

Tasks for Today

✔️ Test all working plugins
✔️ Review structure of /plugins folder
✔️ Propose three new plugins for Week 2, such as:
• weather
• calculator
• system actions (shutdown/restart)

✔️ Write plugin_expansion_plan.md

Expected Output

- Plugin plan for Week 2

- Evidence of testing

- Prioritized plugin list

🟨 5. M A — Documentation & QA

Tasks for Today

✔️ Update Day 6 & Day 7 logs
✔️ Organize docs folder:

- explainers/

- logs/

- documentation/

✔️ Create Week 2 Testing Script:

- list of commands

- expected outputs

- NLP checks

- plugin checks

Expected Output

- Clean documentation folder

- Day 7 log saved

- Week 2 testing plan ready

🎯 Monday End-of-Day Expected State (For Entire Team)

By 10 PM tonight, the team should have:

✔️ Clean + stable system
✔️ NLP expansion plan
✔️ Plugin expansion plan
✔️ Vision roadmap
✔️ Updated full documentation
✔️ Week 2 development plan ready

This ensures Tuesday → Sunday (Week 2) will be heavy implementation days.