⭐ ELIAS – Day 9 (Wednesday) Official Work Plan

(8 PM – 10 PM Work Session)

Theme of the day: Mid-Week Development Push → Getting New Features Working Smoothly

🧩 Team Roles (Reference Only)

| Member | Role | Responsibility |
| --- | --- | --- |
| M S | Project Lead & Integrator | System flow, integration, architecture control |
| S S | NLP Developer | NLP patterns, entity extraction, regex improvements |
| A K | Vision Engineer | Face detection & authentication module |
| R A | Plugin Developer | New plugins + improving existing ones |
| M A | Documentation & QA | Testing, documentation, bug tracking |

📅 Wednesday Tasks (Day 9 — Final Clean Version)

🟦 1. M S — Project Lead & Integrator

Tasks for Tonight

✔️ Integrate the new NLP intent and new plugin added on Day 8
✔️ Clean and reorganize /plugins/ folder:

- consistent naming

- consistent return values

- check no duplicate imports

✔️ Add error-safe fallback messages for unsupported actions
✔️ Fix any detected bugs from M A’s “Bug Report File”
✔️ Create “Integration Checklist — Week 2” for team

Expected Output

- Updated app.py with clean integration

- Plugins registered & tested

- Integration checklist added to /docs/integration/

- Smooth running of all existing features

🟩 2. S S — NLP Developer

Tasks for Tonight

✔️ Add 1 more new intent, ex:

- weather_query

- system_control

- play_video

✔️ Add keyword optimization (speed improvement)
✔️ Add entity normalization (lowercase, strip, etc.)
✔️ Write a mini test file inside /tests/nlp/ with 10 sample inputs & outputs

Expected Output

- Second new intent working

- NLP optimized more

- Test inputs documented

🟪 3. A K — Vision & Authentication Engineer

Tasks for Tonight

✔️ Add face detection stability improvements:

- handle no-camera error

- handle permissions

- add fallback message

✔️ Create a new function:

authenticate_user(timeout=3)

That returns True if face detected within X seconds

✔️ Prepare small test video or screenshot (optional)

Expected Output

- Stable vision module

- New authenticate_user() ready

- Importable into app

🟧 4. R A — Plugin / Action Developer

Tasks for Tonight

✔️ Improve yesterday’s plugin (refactor + optimize)
✔️ Create one small utility plugin, such as:

- tell_time

- tell_date

- generate_password

✔️ Add examples in /docs/plugins/usage_examples.md

Expected Output

- 1 fully stable plugin

- 1 new utility plugin

- Usage documentation ready

🟨 5. M A — Documentation & QA

Tasks for Tonight

✔️ Run through all new features developed on Monday–Wednesday
✔️ Update Testing Table
✔️ Add three new bug reports (real or placeholder)
✔️ Create a “Changelog — Week 2” file
✔️ Organize /docs/week2/ folder

Expected Output

- Week 2 documentation updated

- New testing results recorded

- Changelog ready

🎯 Day 9 End-of-Day Expected State

By 10 PM, the expected deliverables:

✔️ All new intents + plugins integrated cleanly
✔️ Vision module upgraded with authentication function
✔️ NLP expanded + tested
✔️ Plugin system expanded and stable
✔️ Documentation consolidated
✔️ ELIAS enters Thursday (Day 10) with a fully working mid-week system